## Slide 1
Stakeholder | Role (Related to project) | Involvement | Impact | Power or Influence (H/M/L) | Interest (H/M/L) | Engagement
Director of Product | Project Sponsor | Fully Support the project | Sign off on high level decisions and sometimes act as resource for the team | H | M | Semi Regular consultations
Landscape Designer/Web Designer | Team member and Office Green Employee | Strong Relationship among the staffs in the company | Web design skills and Knowledge of plants | H | M | Frequent Updated
Clients and Employees | Office Green Employees and Customers | Core Customers for project launch | Providing Feedback | H | H | Frequent Updates
Office Green Investors | Secondary Stakeholders | Support financial aspect of the company | Monitoring | H | L | Low Updates
Office Green Receptionist | Office Green Employee | Provides insight from customers | Answering customers questions about the service | L | L | Low Updates
Understanding stakeholders (stakeholder analysis)

## Slide 2
Keep satisfied (high priority)
Manage closely (high effort)
Monitor (minimum effort)
Show consideration
Power
high
low
med
high
low
Prioritizing stakeholders (power grid)
Director of Product
OG Investors
Clients & Employees
OG Receptionist
Drag each stakeholder’s box to the appropriate place on the power-interest grid
Interest
med
Landscape Designer/Web Designer

## Slide 3
Landscape Designer/Web Designer
Keep satisfied (high priority)
Manage closely (high effort)
Monitor (minimum effort)
Show consideration
Power
high
low
med
high
low
Director of Product
OG Investors
Clients & Employees
OG Receptionist
Interest
med
EXAMPLE
Prioritizing stakeholders (power grid)
Pro tip: You can move stakeholders higher or lower (or more to the left or right) within each box

## Slide 4
Landscape Designer/Web Designer
Keep satisfied (high priority)
Manage closely (high effort)
Monitor (minimum effort)
Show consideration
Power
high
low
med
high
low
Director of Product
OG Investors
Clients & Employees
OG Receptionist
Interest
med
EXAMPLE
Prioritizing stakeholders (power grid)
Pro tip: You can move stakeholders higher or lower (or more to the left or right) within each box
Director of Product

## Slide 5
Landscape Designer/Web Designer
Keep satisfied (high priority)
Manage closely (high effort)
Monitor (minimum effort)
Show consideration
Power
high
low
med
high
low
Director of Product
OG Investors
Clients & Employees
OG Receptionist
Interest
med
EXAMPLE
Prioritizing stakeholders (power grid)
Pro tip: You can move stakeholders higher or lower (or more to the left or right) within each box
Director of Product
Director of Product